## Slide 1
Web Based Application for Plastic Waste Management

## Slide 2
Group Members
M.M.M. ASLAM E/15/021
M.H. HISNI MOHAMED E/15/131
S. SUHAIL E/15/348
Product owner & Scrum Master: Miss. NIMALI KULARATNE

## Slide 3
Introduction
A web based application for plastic & non-degradable waste management.
Helps public to interact with buyers.
Helps state health inspectors to track the waste disposal mechanism

## Slide 4
Technologies Used
React JS
Firebase

## Slide 5
Project Plan
Requirement gathering and getting familiar with
technologies
User interface designing
Database configuration
Implementing user registration & authentication
Cloud deployment & Configuration
Testing & Evaluation

## Slide 6
Things Completed
Gathered the requirement and got familiar with technologies
Designed the user interface
Configured the database

## Slide 7
Things to Complete
Configuring user authentication
Styling and UX improvement
Cloud deployment & Configuration
Testing & Evaluation

## Slide 8
Extra Milestones
Developing a Mobile App (Android)
Monitoring System/Portal for state health inspectors

## Slide 9
Demo

## Slide 10
Thank You…